WanderLink

Professional System Documentation

Real-Time Social Travel Application

Flutter  |  Firebase  |  Google Maps

Solo Developer Edition  —  2-Week Sprint

Version 1.0  |  May 2026

# 1. Executive Summary

WanderLink is a lightweight real-time social travel application built with Flutter and Firebase. It is designed for private friend groups and travel coordination — enabling users to track friends on a live map, share temporary stories, send quick chat messages, and react with emotes.

Solo Developer Note: This documentation has been revised from a multi-team scope to a single-developer, 2-week sprint. All features not achievable within this constraint have been moved to Out-of-Scope or the v2 backlog. The architecture remains portfolio-grade.

## Primary Goals

- Build a functional friend-location tracking app as a portfolio piece

- Implement Flutter + Firebase architecture in a real production context

- Complete a deployable MVP within 14 days as a solo developer

- Keep the app lightweight — no bloat, no unused features

## Revised Scope Philosophy

The original documentation was scoped for a 6-team, multi-sprint project. This revision applies the following principles:

- Core-first: Location tracking and auth ship before anything else

- Cut ruthlessly: Only features that work together ship in v1

- One developer, one codebase: No parallel-track assumptions

- Lightweight UI: Avoid heavy dependencies and overengineered components

# 2. Revised Project Scope

## In Scope — v1 MVP (2 Weeks)

| Feature | Module | Priority |
| --- | --- | --- |
| Google Sign-In + session persistence | Auth | P1 — Critical |
| User profile (username, photo) | Profile | P1 — Critical |
| Live GPS location sharing | Map | P1 — Critical |
| Friend location on map | Map | P1 — Critical |
| Add friend by username/code | Friends | P1 — Critical |
| Friend request accept/reject | Friends | P2 — High |
| Create & join travel group | Groups | P2 — High |
| Upload temporary image story | Stories | P2 — High |
| View friend stories (one-time) | Stories | P2 — High |
| Real-time group text chat | Chat | P3 — Medium |
| Emoji emote reactions | Emotes | P3 — Medium |
| Push notifications (FCM) | Notifications | P3 — Medium |

## Out of Scope — v1

- Video/voice calling

- Story filters and editing

- AI recommendations or trip summaries

- Public social feed

- Advanced E2E encryption

- Heatmaps and analytics

- Livestreaming

- Advanced animations engine

# 3. Technology Stack

## Frontend

| Technology | Purpose | Note |
| --- | --- | --- |
| Flutter 3.x | Cross-platform mobile development | Android + iOS |
| Dart | Application language | Null-safe, required |
| Riverpod 2.x | State management | Provider + StateNotifier pattern |
| GoRouter | Navigation | Declarative, feature-route per module |
| Google Maps Flutter | Map rendering | Marker overlay for friend locations |

## Backend — Firebase

| Service | Purpose | Note |
| --- | --- | --- |
| Firebase Auth | Google Sign-In + session | OAuth 2.0 |
| Cloud Firestore | Main database (users, stories, groups, messages) | Indexed queries required |
| Firebase Realtime DB | Live GPS coordinates only | Low-latency writes |
| Firebase Storage | Story image uploads | JPEG compressed, max 1080p |
| Firebase Cloud Messaging | Push notifications | v1 API (not legacy) |

## Packages

| Package | Purpose |
| --- | --- |
| geolocator | GPS access and location stream |
| google_sign_in | Google OAuth authentication |
| firebase_core / firebase_auth | Firebase SDK initialization |
| cloud_firestore | Firestore SDK |
| firebase_database | Realtime DB SDK |
| firebase_storage | File upload SDK |
| firebase_messaging | FCM push notifications |
| flutter_background_service | Android background location execution |
| workmanager | Scheduled background tasks |
| connectivity_plus | Network state monitoring |
| hive / hive_flutter | Lightweight offline cache |
| image_picker + flutter_image_compress | Story media selection and compression |

Architecture Decision: Hive is now included in the primary tech stack for offline caching (map state, chat, story metadata). This was listed in the background section but omitted from the main stack — corrected here.

# 4. Architecture Design

## Pattern: Feature-First Layered Architecture

WanderLink uses a Feature-First Layered Architecture — a Flutter-native pattern that organizes code by feature module, with each module following a consistent 3-layer internal structure. This is not pure MVVM, but incorporates the ViewModel responsibility inside Riverpod Notifiers.

| MVVM Concept | WanderLink Equivalent | Location |
| --- | --- | --- |
| View | Screens + Widgets | /features/<name>/screens/, /widgets/ |
| ViewModel | StateNotifier / Notifier (Riverpod) | /features/<name>/providers/ |
| Model | Data models + Firebase Repositories | /features/<name>/repositories/, /shared/models/ |

## 4-Layer Architecture

| Layer | Responsibility | Examples |
| --- | --- | --- |
| Presentation | UI rendering, user interaction, navigation, state listening | Screens, Widgets |
| Application | Business logic, state management, feature coordination | Providers (Riverpod StateNotifier) |
| Data | Firebase communication, repository abstraction | Firebase Repositories, Data Sources |
| Infrastructure | GPS, notifications, storage, auth services | LocationService, NotificationService |

## Corrected: Controller vs Provider Placement

Fix from original doc: 'Controllers' were listed in the Presentation Layer. In Riverpod architecture, controllers (StateNotifiers/Notifiers) belong in the Application Layer — they hold business logic and state, not the UI. Screens only call provider methods and listen to state.

## Project Folder Structure

Each feature folder follows the same internal sub-structure:

| Path | Contains |
| --- | --- |
| /lib/core/constants/ | App-wide constants, color tokens, string keys |
| /lib/core/themes/ | ThemeData, text styles, spacing tokens |
| /lib/core/routes/ | GoRouter config, route names, guards |
| /lib/core/utils/ | Date formatters, validators, helpers |
| /lib/core/services/ | LocationService, NotificationService, StorageService |
| /lib/shared/widgets/ | Buttons, cards, loaders, dialogs, typography (reusable) |
| /lib/shared/models/ | UserModel, GroupModel, StoryModel, MessageModel |
| /lib/shared/providers/ | Auth provider, user session provider |
| /lib/features/auth/screens/ | LoginScreen |
| /lib/features/auth/providers/ | AuthNotifier, authProvider |
| /lib/features/map/screens/ | MapScreen |
| /lib/features/map/widgets/ | FriendMarker, LocationAvatar |
| /lib/features/map/providers/ | LocationNotifier, friendLocationProvider |
| /lib/features/map/repositories/ | LocationRepository (Realtime DB) |
| /lib/features/stories/screens/ | StoryListScreen, StoryViewerScreen, StoryUploadScreen |
| /lib/features/stories/providers/ | StoryNotifier, storyProvider |
| /lib/features/stories/repositories/ | StoryRepository (Firestore + Storage) |
| /lib/features/friends/screens/ | FriendListScreen, AddFriendScreen, RequestsScreen |
| /lib/features/friends/providers/ | FriendNotifier, friendProvider |
| /lib/features/friends/repositories/ | FriendRepository (Firestore) |
| /lib/features/groups/screens/ | GroupListScreen, GroupDetailScreen |
| /lib/features/groups/providers/ | GroupNotifier, groupProvider |
| /lib/features/groups/repositories/ | GroupRepository (Firestore) |
| /lib/features/chat/screens/ | ChatScreen |
| /lib/features/chat/providers/ | ChatNotifier, chatProvider |
| /lib/features/chat/repositories/ | ChatRepository (Firestore) |
| /lib/features/profile/screens/ | ProfileScreen, EditProfileScreen |
| /lib/features/profile/providers/ | ProfileNotifier, profileProvider |
| /lib/features/notifications/ | FCM handler, notification routing |

# 5. Database Design

## Firestore Collections

| Collection | Key Fields | Notes |
| --- | --- | --- |
| users | uid, username, photoUrl, friends[], friendCodes, createdAt | friends[] stores UIDs |
| friendRequests | fromUid, toUid, status, createdAt | status: pending ¦ accepted ¦ rejected |
| groups | groupId, name, members[], createdBy, createdAt | members[] stores UIDs |
| stories | storyId, ownerId, imageUrl, caption, viewedBy[], expiresAt | TTL via Cloud Function |
| messages | messageId, groupId, senderId, text, timestamp | Paginated, indexed by groupId+timestamp |

Fix from original doc: A 'friendRequests' collection is required for the request/accept/reject flow. The original design stored only a 'friends[]' array on the user document, which does not support pending request state.

## Realtime Database

Used exclusively for live GPS coordinates to minimize Firestore read costs:

| Path | Fields | Notes |
| --- | --- | --- |
| locations/{uid}/lat | float | Latitude |
| locations/{uid}/lng | float | Longitude |
| locations/{uid}/updatedAt | timestamp | ISO string |
| locations/{uid}/isOnline | boolean | Presence flag |

## Firebase Storage Structure

| Path | Content |
| --- | --- |
| avatars/{uid}.jpg | User profile photo |
| stories/{storyId}.jpg | Story image (compressed JPEG) |

Story Expiration Fix: Story cleanup must be handled by a Firebase Cloud Function triggered on a scheduled basis (e.g. every hour), not client-side. Client-side deletion is unreliable. The Cloud Function checks expiresAt and deletes both the Firestore document and the Storage file.

# 6. Security Rules

## Firestore Rules (Summary)

All Firestore collections require authenticated access. Visibility is restricted to friends or group members:

- users: readable by authenticated users; writable only by owner

- friendRequests: readable/writable only by fromUid or toUid

- groups: readable by members[] only; writable by createdBy

- stories: readable only if ownerId is in requester's friends list

- messages: readable/writable only by group members

## Realtime Database Rules

Location data is readable only by friends of the owner. Write access restricted to the owner UID.

## Storage Rules

Story images are readable by authenticated users who are friends with the story owner. Avatars are publicly readable.

# 7. Firebase Operations Reference

Fix from original doc: Section 11 of the original documentation described REST API endpoints (POST /auth/google-login, GET /stories/{id}, etc.). WanderLink does not use a custom REST API — it uses Firebase SDKs directly. These are Firebase SDK operations, not HTTP endpoints.

## Key Firebase Operations

| Operation | Firebase Method | Collection / Path |
| --- | --- | --- |
| Google Sign-In | FirebaseAuth.signInWithProvider(GoogleAuthProvider) | — |
| Update location | FirebaseDatabase.ref('locations/{uid}').set({...}) | Realtime DB |
| Get friends' locations | FirebaseDatabase.ref('locations/{uid}').onValue | Realtime DB |
| Send friend request | Firestore.collection('friendRequests').add({...}) | friendRequests |
| Upload story image | FirebaseStorage.ref('stories/{id}').putFile(file) | Storage |
| Listen to group messages | Firestore.collection('messages').where('groupId').snapshots() | messages |
| Delete expired stories | Cloud Function scheduled trigger | stories + Storage |

# 8. Background Service Architecture

## Location Tracking Strategy

| State | Update Interval | Method |
| --- | --- | --- |
| Foreground (active) | Every 10–20 seconds | geolocator stream |
| Background (Android) | Every 60–120 seconds | flutter_background_service + Foreground Service |
| Background (iOS) | Significant location change | Significant Location Change API |
| Stationary (no movement) | Pause updates | Distance filter threshold |
| Low battery | Every 180 seconds | Battery level listener |

## Offline Queue Strategy

If network is unavailable, the following operations are queued locally using Hive and retried on reconnect:

- Pending chat messages

- Delayed story upload

- Location update retry

## App Lifecycle Handling

| Lifecycle State | Action |
| --- | --- |
| Active (foreground) | Full location + Firestore listeners active |
| Inactive / Paused | Reduce GPS frequency, pause non-critical listeners |
| Background | Background service takes over GPS; FCM active |
| Terminated | FCM data messages trigger reconnect on relaunch |
| Resumed | Restore listeners, sync queued operations, refresh map state |

# 9. Performance & Optimization

## Flutter Widget Optimization

- Use const constructors for all static widgets

- Split large screens into smaller sub-widgets in separate files

- Use Riverpod select() to listen only to specific state fields, avoiding full rebuilds

- Avoid anonymous functions in build() — extract to named methods

## Firebase Read/Write Optimization

- Only stream locations for users in the current friend list — not all users

- Use compound Firestore indexes for messages (groupId + timestamp)

- Batch write story metadata and storage upload in a single transaction

- Remove Firestore listeners on screen dispose — prevent memory leaks

## Image Handling

- Compress story images to JPEG, max 1080p, before upload using flutter_image_compress

- Use CachedNetworkImage for avatar and story rendering

## Map Performance

- Limit visible markers to the current friend list (not all users)

- Debounce map camera movement events

- Use ClusterManager for groups with many members

# 10. Testing Strategy

## Scope for Solo Developer

Given solo development constraints, testing focuses on manual integration flows and critical unit tests for state logic. Full test automation is deferred to v2.

| Test Type | What to Test | Tool |
| --- | --- | --- |
| Unit Tests | StateNotifier logic, utility functions, model serialization | flutter_test |
| Widget Tests | Key shared widgets (buttons, cards, dialogs) | flutter_test + mockito |
| Integration Tests | Auth flow, location sync, story upload | Manual + Firebase Emulator |
| UAT | Friend flow, group flow, chat, story view | Manual on real device |

# 11. Risk Analysis

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| GPS battery drain | High | High | 10-20s foreground, 60-180s background, distance filter |
| Firebase free quota exceeded | Medium | Medium | Limit listeners, batch writes, optimize reads |
| Background location killed (iOS) | High | Medium | Significant Location Change API fallback |
| Feature creep extending timeline | High | High | Strict MVP list, defer non-P1 features to v2 |
| Slow internet / unstable connection | Medium | Medium | Offline queue, Hive cache, retry logic |
| Story expiration not running | Low | Medium | Cloud Function scheduled cleanup (not client) |
| Merge/architecture inconsistency | Low | Low | Single developer; consistent folder convention |

# 12. 2-Week Solo Development Schedule

Priority Legend: P1 = Core (must ship) ¦ P2 = Important ¦ P3 = Nice-to-have ¦ Red = P1 ¦ Yellow = P2 ¦ Green = P3 / Polish

## Week 1 — Foundation & Core

| Day | Focus | Tasks | Priority | Output |
| --- | --- | --- | --- | --- |
| Day 1 | Project Setup | Flutter project init, Firebase config, folder structure, GoRouter setup, Riverpod bootstrap | P1 | Runnable blank app |
| Day 2 | Authentication | Google Sign-In, AuthNotifier, session persistence, login screen, profile creation screen | P1 | Login flow working |
| Day 3 | User & Friend Model | UserModel, friendRequest Firestore schema, FriendRepository, add-friend-by-username flow | P1 | Friend request sends |
| Day 4 | Map Screen — Base | MapScreen scaffold, Google Maps integration, current user GPS marker, LocationService | P1 | Map shows your pin |
| Day 5 | Live Location Sync | Realtime DB writes, friend location stream, FriendMarker widget, online presence flag | P1 | Friend pins on map |
| Day 6 | Friend System — Complete | Accept/reject request, friend list screen, remove friend, Firestore security rules | P1 | Full friend flow done |
| Day 7 | Buffer / Review | Fix Day 1-6 bugs, optimize GPS listener, test on physical device, commit clean state | P1 | Stable core build |

## Week 2 — Social Features & Polish

| Day | Focus | Tasks | Priority | Output |
| --- | --- | --- | --- | --- |
| Day 8 | Group System | GroupModel, GroupRepository, create/join/leave group, group member list screen | P2 | Groups working |
| Day 9 | Story Upload | Image picker, flutter_image_compress, StoryRepository, Firebase Storage upload, expiry timestamp | P2 | Story upload done |
| Day 10 | Story Viewer | Story list screen, one-time view logic, viewedBy[] update, story expiry Cloud Function scaffold | P2 | Stories viewable |
| Day 11 | Chat System | ChatRepository, real-time message stream, ChatScreen UI, message pagination (first 20) | P3 | Group chat works |
| Day 12 | Notifications & Emotes | FCM integration, notification routing, emote send/receive, temporary visual feedback widget | P3 | Notifications live |
| Day 13 | Offline & Background | Hive cache setup, offline queue for chat/stories, flutter_background_service for Android GPS | P2 | Background GPS runs |
| Day 14 | Polish & Deploy Prep | UI polish, const widgets audit, error states, loading skeletons, Crashlytics, APK/TestFlight build | P2 | Build ready |

## If You Fall Behind — Cutoff Points

If Day 7 core is not stable, defer Chat (Day 11) and Emotes (Day 12) entirely to v2. A working map + friend system + stories is a complete portfolio MVP. Do not sacrifice stability for feature count.

| Minimum Shippable MVP | Extended MVP (if on schedule) |
| --- | --- |
| Google Auth + profile | All of minimum, PLUS: |
| Live friend map (GPS) | Story system (upload + view) |
| Friend request system | Group creation + members |
| Basic group creation | Group chat |

## Daily Development Routine (Recommended)

- 30 min: Plan the day's tasks, review yesterday's build

- 3–4 hrs: Core feature implementation (Presentation + Application layers)

- 1 hr: Firebase integration and testing on device

- 30 min: Commit, write brief notes on blockers

# 13. v2 Backlog

## Deferred Features

- Travel timeline / memory archive

- AI trip summary

- Video stories

- Voice messaging

- Advanced story filters

- Nearby friend alerts

- Smart battery optimizer (ML-based movement prediction)

- Full test suite (unit + integration + widget)

- Public profile / social discovery